# Root Cause Analysis (RCA) Report – INC0178682

## 1. Incident Summary

| Incident Number | INC0178682 |
| --- | --- |
| Environment | PROD |
| Application Name | EDMS_RL |
| Severity | Medium |
| Impact | Medium |
| Start Time | 22/08/2025 15:02 |
| End Time | 22/08/2025 16:18 |
| Total Downtime / Duration | 1 hour 16 minutes |
| Assignment Group | RENG-NML-EDMS |
| Reported By | AMO Team |
| RCA Author | Subha |
| RCA Date | 2026/08/22 |

## 2. Issue Description

EDMS RL application experienced a launch failure, preventing users from accessing the application in the Production environment.

## 3. Timeline of Events

| Time | Event / Action Taken |
| --- | --- |
| 15:02 | Application launch failure first detected / reported |
| ~15:15 | Initial triage started, team notified |
| ~16:00 | Service restart initiated as corrective action |
| 16:18 | Service confirmed restored / verified |

## 4. Root Cause

[Source data did not capture a distinct root cause for this incident beyond the resolution action. Recommend confirming with the team whether the launch failure was caused by a service crash, resource exhaustion, or a dependent service outage.]

## 5. Contributing Factors

- [To be confirmed by team — e.g. service health check gap, no auto-restart configured]

## 6. Resolution / Fix Applied

Service was restarted to fix the issue; application launch confirmed working post-restart.

## 7. Impact Assessment

| Users / Systems Affected | All Production users of EDMS RL application |
| --- | --- |
| Business Impact | Application unavailable for approximately 1 hour 16 minutes |
| Data Loss? | No (assumed — to be confirmed) |

## 8. Preventive Actions / Action Items

| Action Item | Owner | Due Date | Status |
| --- | --- | --- | --- |
| Investigate adding automated service health monitoring with auto-restart capability | [To be assigned] | [To be filled] | Open |

## 9. Lessons Learned